## Slide 1
Trad Interface QA Scrum level updates
20th July 2026

## Slide 2
Trad Interface Workstream – Weekly Status Summary

## Slide 3
Scrum Team Name: | Athena | Application Name: | Pharmacy Claim Search & Pharmacy Core Services | Testing POC: | Amrita /Zeeshan | Release: | N26.08 (8/5)
Overall Summary : Test design is in progress for below API Mod features. Feature 8334361: Athena - Accums API - API modernization and MCP server connection (PI26.2) Feature 8409258: Athena - Claims API - API modernization and MCP server connection (PI26.2) |  |  |  |  |  |  | 
CC |  |  |  |  |  |  | 
Challenges (risks / issues): We were supposed to start API Mod testing today; however, none of the APIs are available in the QA environment, | Action Needed / Action Taken (for the identified risks/issues): If the stories are deployed and available in the QA environment by today, we can begin our testing as planned. Otherwise, it will be challenging to complete the testing and provide sign-off within the expected timeline
Automation Regression Updates : The API Mod test cases have been sent to Jimmy (PO) for review. Once we receive his approval, we will identify the regression test cases and share them with the automation team | 
User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
Claims API – API Mod Accumus API – API Mod | InProgress | 100% | 30% | Yet to Start | 0% | 7/24/2026 | 08/05/2026

## Slide 4
Scrum Team Name: | Apollo | Application Name: | Drug List Pricing API (UDP) | Testing POC: | Kasthuri | Release: | N26.08 (08/05)
Overall Summary : PPV Testing for N26.07 (07/15) has been completed and provided sign off Currently working on the testing for 08/05 release user stories Few of the stories related to 08/05 release codes are yet to deploy PMM druglist-v1 |  |  |  |  |  |  | 
User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
PMM API​ | Completed | 100% | 0% | Inprogress (Partially deployed) | 0% | 07/24/2026 | 08/05/2026
Druglist-v1 | Completed | 100% | 0% | Yet to deploy | 0% | 07/24/2026 | 08/05/2026
Challenges (risks / issues): Few of the API MOD stories are not yet available in QA. Hence it would be better if we get additional time for testing | Action Needed / Action Taken (for the identified risks/issues): N/A
Automation Regression Updates : In-release test cases will be identified and share with automation team | 

## Slide 5
Scrum Team Name: | Cronos | Application Name: | RxConnect, Pharmacy finder & WDI Databricks | Testing POC: | JaiPrasath | Release: | N26.08 (08/05)
Overall Summary : All 07/22 stories were moved to the 08/19 release because the API MOD stories are planned for the 08/05 release Test design is in progress for API MOD (EMI/WDI) Test execution is in progress for API MOD Pharmacy finder stories |  |  |  |  |  |  | 
2 |  |  |  |  |  |  | 
Challenges (risks / issues): The WDI/EMI stories are being developed from scratch, requiring comprehensive validation of requests, responses, database updates, pipelines, and end-to-end integrations. At the same time, we need to execute testing for both Finder and WDI/EMI API mod stories in parallel. One week per endpoint is not possible | Action Needed / Action Taken (for the identified risks/issues): NA
Automation Regression Updates : Upon completion of test design, the test cases will be shared to automation team | 
# User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
Pharmacy Finder – API MOD | In-progress | 100% | 20% | Partially Deployed | 0% | 7/31/2026 | 08/05/2026
WDI/ENI - API MOD | In- Progress | 95% | 50% | Code yet to deploy | 0% | 7/31/2026 | 08/05/2026

## Slide 6
Scrum Team Name: | Cretas | Application Name: | Common UI | Testing POC: | Snehal Mane | Release: | N26.08(08/05)
Overall Summary : 07/14 Deployment to Prod was successful with security scan issues from Nexus fixed. PPV sign off was given for 07/14 UI release, Next API release is on 08/05 for Single PBM feature. Test case design is 100% complete and Test Execution is 80% complete for current sprint. All defects verified and closed. |  |  |  |  |  |  | 
 | # User stories | Test design Status | Test Design % | Test Design though AI tools ( Sulphur/Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
 | 18 | In progress | 100 | 20% | In progress | 80% | 07/24 | 08/05
Challenges (risks / issues): *None. | Action Needed / Action Taken (for the identified risks/issues): None
Automation Regression Updates : Team sent Business workflow and Baseline regression Test cases for Benefit Grid API and Claims API Features to PO for approval. | 

## Slide 7
Pre-Adjudication Workstream – Weekly Status Summary

## Slide 8
Scrum Team Name: | Gladiator | Application Name: | Integrated Data Delivery | Testing POC: | Amit Kumar/Adithya Kuna/Sabeena | Release: 07/24 | N26.07
Overall Summary : User Story: 9241544 - SOLD_LEDGER_EDW_TO_IDD User Story: 9237053 RX_AUTH_EDW_TO_IDD User Story: 9248435 XCL_PROVIDER_IDS User Story: 9163594 WEB_RXBNFT_COV_NTWK_FULL_LOAD_IDD User Story: 9236931 SOLD_LEDGER_EDW_TO_IDS Objective of the user story to migrate from the snaplogic to azure data bricks and validate data flow from source to stage and stage to target tables. |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues): NA |  | 
Automation Regression Updates : Automation Execution for Regression test cases is in-progress. |  |  | 
# User stories | Test design Status | Test Design % | Test Design though AI tools ( Sulphur/Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
10 US(Snaplogic to Databricks Migration) | In Progress | 75% | 30% | Execution is in Progress | 30% | 07/24 | 07/29

## Slide 9
Scrum Team Name: | Data Mavericks | Application Name: | PBM Data Platform | Testing POC: | Lakshmanudu Gurram/Priya Gahloth | Release: August 13th | N26.08
US-9259718_Evolve Data Testing in UDAP Verify that the data sent by Evolve is successfully ingested into Databricks and validate its accuracy, completeness, and consistency. Validating the Schema (Table names, column details, datatypes, meta data columns) in Raw, Staging and Main layers Performing the data validation and completeness testing in Raw, Staging and Main layers Validate the overwrite and append mode configurations wherever they are defined in the raw, staging, and main layers Test Execution is 29% completed Defects DF-6086- Evolve testing, the primary key columns are showing as NULL DF-6060 - Evolve Testing _Mismatch in the number of records between the source file and the target table |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues): NA
Automation Regression Updates : Approval obtained from PO for the Baselined Regression Suite. Automation scripting is 100% completed and reviewed. | 
# User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
1 | Completed | 100% | 50% | In-progress | 29% | 08/11/2026 | 08/13/2026

## Slide 10
Challenges (risks / issues): | Action Needed / Action Taken (for the identified risks/issues): NA
Automation Regression Updates : Baselining the automation suite is in Completed, we have approval from Product owners for business and sub business flow. We have Approval from Business for Automation regression tests cases. Automation Scripting is completed 100%. | 
Scrum Team Name: | Everest | Application Name: | Pharmacy Benefits Build | Testing POC: | Hriktik Khan | Release: | TBD
Overall Summary : User Story 9024160: Add CGM to Individual & Group RxDecisions Grid (The Continuous Glucose Monitoring (CGM) logic needs to be applied to both the 2027 individual and group RxDecisions grids.) Test Design Completed, test execution in progress User Story 9068556: Add SNP Designation - Individual Rx Decisions Grid (Individual RxDecisions grid has plans that have a SNP Designation. The 'SNP Designation' field was added in HPAS for 2026 plans. The Individual RxDecisions grid view will need this field added between the Product Type field and the SNP Type field as pictured below) Test Design Completed, test execution in progress User Story 8926196: PBB - RxDecision Grids - update cost shares to reflect actual HPAS data amount as Text fields. On both the UI and exported excel document the fields that have a cost share amount with a coinsurance percentage are displaying wrong. See attached example of a downloaded decisions grid data. Ensure all fields that have a coinsurance amount are displayed as a percentage and not the actual decimal value. Example: it's currently being displayed as 0.25% however it needs to be displayed as 25%. |  |  |  |  |  |  | 
# User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date | Defects
1 | Completed | 100% | 30% | In-Progress | 90% | 07/24 | TBD | DF – 5833( Resolved)
1 | Completed | 100% | 35% | Completed | 100% | 07/24 | TBD | NA
1 | Completed | 100% | 25% | In-Progress | 90% | 07/24 | TBD | DF-5842(Resolved)

## Slide 11
Scrum Team Name: | K2 | Application Name: | Rx Eligibility Center | Testing POC: | Gaurav Anand | Release: | 26.07
Overall Summary : User Story 8576156: Adding Plan ID for Group Effective 1/1/2027 or later The new logic should be applied for adding Plan ID, Plan ID Eff Date and Plan ID term date to groups on customer 320 and 544 when the effective date is 1/1/2027 or late Test Design –Completed 100% Test Execution – In-progress 25% User Story 9258913: Negative scenarios Build and execute the negative test scenarios around the 319 Medicaid flow Test Design –Completed 100% Test Execution – Completed 100% User Story 9277396: Polling mechanism on Medicaid file A polling mechanism for the job to check required file availability every 15 minutes Test Design –Completed 100% Test Execution – In-Progress |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues): NA
Automation Regression Updates : Regression baselined got approved from PO (Kristie). Automation Scripting Completed. | 
# User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
1 | Completed | 100% | 30% | In-progress | 25% | TBD | TBD
1 | Completed | 100% | 25% | Completed | 100% | 7/20 | 7/22
1 | Completed | 100% | 40% | Completed | 100% | 7/20 | 7/22

## Slide 12
Scrum Team Name: | Fuji | Application Name: | Payor Agnostic Systems | Testing POC: | Stephen Michael Raj Sebastin | Release: | N26.08
Overall Summary : Test Design in progress for below stories: (Planned deployment to QA by 7/23) US- 9281428: Design - Medicaid Cost Share - Build a logic that notices a group eligibility change and retrigger the copay data to SS&C (Enhancement on the logic) US-9254308-Eligibility Group Sync Process - Pharmacy Eligibility Data - Drop Records |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues): NA
Automation Regression Updates : Shared Monthly regression to automation team with PO approval | 
# User stories | Test design Status | Test Design % | Test Design through AI tools Sulfur/Strider | Test Execution Status | Test Execution % | Testing Completion date | Release date
2 | In progress | 90% | 10% | Yet to Start | 0% | 7/31 | 8/5

## Slide 13
Clinical Workstream – Weekly Status Summary

## Slide 14
Scrum Team Name: | PAHub Mockingjay | Application Name: | Pahub | Testing POC: | Melissa/ Chinmayee/ Raghu | Release: | N26.07
Overall Summary : Test Execution in progress for the below CR’s. CR1041 - AGADIACR6867: DomaniRx DMR API CR1037 - AGADIACR5929: Variable Placeholder Enhancements. GLOBALCR5442 PAHub Redesign — Landing Main Page (Humana) |  |  |  |  |  |  | 
Challenges (risks / issues): Sign off cannot be delayed beyond 7/23 due to SS&C refresh on 7/24 which will remove all of our current UAT member data. We will need prompt responses from Agadia on defect resolution. Functional CR testing is completed except 2 TC which is blocked due to #185400 . Out of 11 UAT defects 8 are closed and 3 in open status. | Action Needed / Action Taken (for the identified risks/issues): Following up with agadia for timely resolution of blocker defect.
Automation Regression Updates : 18 test cases are blocked due to defect #185400 . 12 test cases are blocked due to Incident# 185489 | 
# User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
3 | Completed | 100% | 15% | In Progress | 81% | 07/23/2026 | 07/31/2026

## Slide 15
Scrum Team Name | Dreamweaver's | Application(s) Name | Agadia/CPS OneMedList | Testing POC | Sanjiwani/Alagu lakshmi | Release | N26.07
Overall Summary Requirement analysis in Progress for new user stories (Release not yet confirmed) CR820_Alternative_Archive_DispositionFile-Snaplogic to DataBricks migration Test Execution In Progress stories are moved to July release considering following applications OneMedList : US#9221124 - OML Cloud 3.0 Migration for all OML API’s OML snaplogic pipelines for cloud Migration CPS batch_insert and batch_validate prod incidents Test Execution is completed for July release considering following applications Agadia 1 - Agadiamanager/provider search service EPSS to EPD API Migration Agadia Regression--PriorAuthStatusHistory_G - Secret Remediation Ne |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues):
Automation Regression Updates : Agadia: In release regression testcase scripting is & functional review completed. Regression test cases identification is in progress for OML Cloud 3.0 Migration | 
# User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
Agadia | NA | NA | NA | Completed | 100% | 07/15/2026 | 7/22/2026
OML | NA | NA | NA | In Progress | 80% | 07/22/2026 | 07/29/2026
CPS | Completed | 100% | NA | In Progress | 80% | 07/22/2026 | 07/29/2026

## Slide 16
Scrum Team Name | Power Rangers | Application(s) Name | RxPlanner/ CRS | Testing POC | NagaBabu Bhogireddy | Release | 26.07
Overall Summary : As part of July Release Snaplogic to data bricks migration for CRS and Rxplanner Applications. Testing is completed and Sign off provided. |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues): NA
Automation Regression Updates : Automation Regression Testing is completed and sign off is provided as well. | 
# User stories | Test design Status | Test Design % | Test Design through AI Tools (Sulfur & Strider)​ | Test Execution Status | Test Execution % | Testing Completion date | Release date
CRS-2 | Completed | 100% | 40% | Completed | 100% | 7/16 | 07/29/2026
Rxplanner-5 | Completed | 100% | 40% | Completed | 100% | 7/15 | 07/29/2026

## Slide 17
Scrum Team Name | RxConsult | Application(s) Name | RxConsult | Testing POC | Markandeyulu Pathalla | Release | N26.07(TBD)
Overall Summary As part of upcoming 26.07 Release (TBD), two changes for RxConsult are planned namely Medication error popup and OML call optimization. Test design is 100% completed. Test Execution is started and 10% completed. Cloud 3.0 Migration is completed, and release is planned for 7/29. |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues):NA
Automation Regression Updates : No in-release Regression. | 
# User stories | Test design Status | Test Design % | Test Design through AI Tools (Sulfur & Strider)​ | Test Execution Status | Test Execution % | Testing Completion date | Release date
12 | Completed | 100% | 40%​ | Inprogress | 10% | TBD | TBD

## Slide 18
Scrum Team Name | SilentHeroes | Application(s) Name | MTM | Testing POC | Vani, Abhishek | Release | 13.05
Overall Summary The following changes are planned for 07/22 Release namely TLM Snap logic to Databricks Migration for 7 MTM pipelines was completed and 1 MTM Eligibility File Change Test Design is 100% Completed. Test Execution was completed |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues): NA
Automation Regression Updates : In Release Regression identification is in progress. ETA 07/20 | 
# User stories | Test design Status | Test Design % | Test Design through AI Tools (Sulfur & Strider)​ | Test Execution Status | 0 | Testing Completion date | Release date
7 pipeliens | Completed | 100% | 10%​ | Completed | 10% | 07/17/2026 | 07/22/2026

## Slide 19
Scrum Team Name | Panacea | Application(s) Name | Inspire | Testing POC | Mohana & Chandan | Release | 26.06/26.07
Overall Summary 07/15 Release – 20 Databricks Pipelines deployed to production as part of part of 07/15 Release. 07/29 Release – 4 Pipelines are planned for 07/29. Test Execution is InProgress. 08/05 Release – 3 Stories deployed in QA and test Execution is InProgress. |  |  |  |  |  |  | 
Challenges (risks / issues): NA | Action Needed / Action Taken (for the identified risks/issues): NA
Automation Regression Updates : In Release Regression cases are identified for TLM Databricks Migration and shared with Automation Team. Scripting for TLM Databricks Migration is in progress | 
# User stories(Pipelines) | Test design Status | Test design % | Test Design through AI Tools (Sulfur & Strider) | Test Execution Status | Test Execution % | Testing Completion date | Release date
4 Pipelines | Completed | 100% | 20% | InProgress | 50% | 07/22/2026 | 07/29/2026
3 User stories | Completed | 100% | 30% | InProgress | 80% | 07/24/2026 | 08/05/2026

## Slide 20
Scrum Team Name: | CIE Dev | Application Name: | Ui, ETL | Testing POC: | Jim Payne | Release: | CIE 4.0.1
Overall Summary : CHG0809596 – Currently performing smoke and deployment testing for CIE Release 4.0.1. Add Coverage Codes/PlanID to Rx claims Rewrite UI in Angular JS |  |  |  |  |  |  | 
Challenges (risks / issues): None at this time | Action Needed / Action Taken (for the identified risks/issues):
Automation Regression Updates : N/A | 
# User stories | Test design Status | Test Design % | Test Execution Status | Test Execution % | Testing Completion date | Release date
2 | Completed | 100% | Started | 35% | TBD | TBD

## Slide 21
Scrum Team Name | Clinical Programs Rx | Application(s) Name | Clinical Programs Rx | Testing POC | Neelima Therala | Release | DSC – 7/15/2026 LTR – TBD SUPD – TBD
Overall Summary DSC Go-Live happened on 07/15. LTR Go-Live is scheduled for 07/22, and the Go/No-Go decision is today. SUPD testing is in progress. Estimate: 3 weeks. Target date to complete – 7/24. But there are dependencies with respect to code delivery for some user stories. Release-2 Development work has started. Supporting Business Team with UAT testing by providing test data and demos. |  |  |  |  |  |  | 
Challenges (risks / issues): None | Action Needed / Action Taken (for the identified risks/issues): None
Automation Regression Updates : N/A | 
# User stories | Test Design Status | Test Design % | Test Design through AI tools (Strider/Co-Pilot) | Test Execution Status | Test Execution % | Testing Completion date | Release date
35 | In Progress | 70% | 10% | In Progress | 40% | 7/24/2026 | DSC – 7/15/2026 LTR – TBD SUPD – TBD

## Slide 22
Post Adjudication Workstream – Weekly Status Summary

## Slide 23
Scrum Team Name: | Binary Squad | Application Name: | Rework UI | Testing POC: | Jayachandran/Varshini | Release: | 
Overall Summary : Test Execution is in-progress for the following Applications in QA environment Rework UI – Functional, End to End testing (DomaniRx E2E Round 3) and GLP regression. |  |  |  |  |  |  | 
Challenges (risks / issues): For Recon module validation, DF-5357 raised for 1209 files were missing in blob storage as business and dev team is working on it to retain and reload to complete Recon validation in QA environment and Domani Round 2 execution. | Action Needed / Action Taken (for the identified risks/issues): Coordinating with business and currently execution in-progress for the same on both end to end and functional testing perspective.
Automation Regression Updates : Rework UI – Yet to share the cases of RECON module to automate. | 
# User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider)​ | Test Execution Status | Test Execution % | Testing Completion date | Release date
183 | Completed | 100% | 10% | In Progress | 90% | 07/23/2026 | TBD

## Slide 24
Scrum Team Name: | Chargers | Application Name: | Evolve | Testing POC: | Shijil Dev | Release: | N26.08 (08/12)
Overall Summary : N26.08 (08/12) – Test design is InProgress for the user stories from the following features, Feature 5902123: Evolve - UI/UX FWA Case Information Screen Feature 6033519: Evolve - FWA Case Creation/File Uploads Feature 6361930: Evolve - Overpayment/ PostPay Evolve Enhancements Feature 6361929: Evolve - MVP-3 Subrogation Evolve Enhancements |  |  |  |  |  |  | 
Challenges (risks / issues): . NA | Action Needed / Action Taken (for the identified risks/issues):
Automation Regression Updates : NA | 
# User stories | Test design Status | Test Design % | Test Design though AI tools (Sulfur / Strider)​ | Test Execution Status | Test Execution % | Testing Completion date | Release date
36 | InProgress | 80% | 75% | Yet to start | 0% | 07/31/2026 | 08/12/2026

## Slide 25
Thank you